THOORIGAI INFOTECH
Bill Collection Tracker — Project Status Report

Comprehensive Technical & Operational Status • Proof of Concept (POC) Build
Date: October 9, 2026 | Version: 0.1.0-MVP

# 1. Executive Summary

The Bill Collection Tracker is an automated, email-driven invoice collection and workflow approval platform engineered for ThoorigAI Infotech according to the POC Implementation Plan. The system streamlines the entire invoice lifecycle: from multi-bill batch ingestion and multi-stage sequential approval chains to email alert dispatching, one-time passcode (OTP) verification, scheduled automated reminder sweeps with backup escalation, and final settlement recording with tax deductions (TDS) and payment proof document storage.

[PROJECT STATUS: HEALTHY & MVP-READY] The local environment is in a fully functional, verified MVP state. All 58 API unit and integration tests pass, linting is at 0 warnings/errors, both API and Web builds succeed cleanly, and database migrations are fully synchronized. Phase 10 (Production Deployment, Nginx Reverse Proxy, and GitHub Actions CI/CD) has been completely structured and added.

# 2. System Quality & Verification Snapshot

Current test and build validation status across the workspace:

| Verification Category | Result | Technical Details & Scope |
| --- | --- | --- |
| Automated Test Suite | PASSED (100%) | 58 passed across 14 test files in api workspace (Vitest). |
| Code Quality / Linting | PASSED (0 Errors) | 0 errors, 0 warnings across all 57 TypeScript/React files. |
| API Production Build | PASSED | Compiled NestJS ESM bundles in dist/ with zero diagnostics. |
| Web Production Build | PASSED | Next.js 16.3 (Turbopack) compiled pages & static routes. |
| PostgreSQL Database | SYNCHRONIZED | 3 Prisma migrations applied, including the latest OTP schema. |
| Docker Compose Stacks | VALIDATED | Local dev and Production compose validated via docker compose config. |

# 3. Architecture & Technology Stack

The application is built on a modern, modular architecture designed for local development autonomy while being directly deployable to AWS infrastructure:

| Layer | Technology | Role & Implementation Details |
| --- | --- | --- |
| Backend API | NestJS, TypeScript (Node 24) | REST APIs, state machine, guards, DTO validation, and error filters. |
| Database & ORM | PostgreSQL 16, Prisma ORM | Relational entities: Organizations, Contacts, Batches, Bills, Steps, Payments. |
| Frontend Client | Next.js 16 (App Router) | Client admin dashboard & tokenized approver review interface. |
| Styling System | Vanilla CSS Design Tokens | Tailored forest-green/slate design system, responsive dialogs & tables. |
| Email Engine | AWS SES & Local Sim | AWS SES SDK v3; auto-falls back to local console simulator for dev testing. |
| Document Storage | AWS S3 & Local Storage | AWS S3 SDK v3 presigned URLs; fallback to api/local-storage/payment-proofs/. |
| Background Sweeper | In-Process node-cron | 1-minute scheduled task with DB row lease locking for concurrency safety. |
| Web Reverse Proxy | Nginx (Alpine) | Reverse proxy with /api routing, security headers, Gzip, and SSL support. |
| Deployment & CI | Docker & GitHub Actions | Multi-stage Dockerfiles, compose stacks, SSH deploy with rollback. |

# 4. Functional Modules & Implementation Status

## 4.1 Workflow State Machine & Batch Lifecycle

• Batch & Bill Ingestion: Client admins submit batches containing one or more bills (invoice number, amount, balance due, due date). Bills and ordered step instances are initialized atomically in a single PostgreSQL database transaction.
• State Machine: Enforces strictly defined step states (PENDING → ALERTED → COMPLETED, with RETURNED and ESCALATED branches). Actions use database row claims to prevent double-advance race conditions.
• Return & Loop Resolution: Returning an invoice requires a mandatory explanation note. The system reactivates the previous stage. When the previous stage re-completes, the returned stage is reactivated with comments cleanly cleared.
• Readiness for Payment: Once the final approver stage completes, the batch transitions to READY_FOR_PAYMENT.

## 4.2 Public Approver Magic Links & Email OTP Security

• Scanner-Safe Magic Links: Approver links (/approve?token=...) are signed JWTs valid for the lifetime of the active step. Email security bots that pre-fetch links cannot prematurely consume the approval.
• 6-Digit Email OTP: When an approver accesses the link, the system dispatches a six-digit random verification code. Codes are stored as HMAC-SHA256 hashes, expire in 10 minutes (configurable via OTP_TTL_SECONDS), allow 5 attempts max, and have a 60-second cooldown rate limit.
• Action Tokens: Only after valid OTP entry does the API issue a short-lived action token allowing Approve or Return.

## 4.3 Scheduled Reminder Sweeper & Escalation Engine

• In-Process Sweeper: Runs on a 1-minute schedule via node-cron, checking for alerted steps where nextReminderAt <= now().
• Lease Concurrency Protection: Uses a 5-minute database lease update to guarantee that clustered or concurrent scheduler runs never send duplicate reminder emails.
• Delivery Retry: Failed email dispatches are logged to the notifications table and retried after 5 minutes without exhausting reminder counts.
• Backup Escalation: When reminderCount reaches maxReminders (default 3), the step is marked ESCALATED, automatically dispatching escalation notices to the backup approver and all active organization admins.

## 4.4 Payment Recording, Deductions & Proof Storage

• Settlement Enforcement: Payments can only be recorded against batches in READY_FOR_PAYMENT.
• Bill Allocation & Deductions: Cash payments are allocated per bill. Supports typed deductions (TDS, RETENTION, PENALTY, OTHER). Cash applied plus deductions must precisely match the payment settlement amount.
• On-Account Unallocated Funds: Extra received money is preserved as unallocatedAmount and can be allocated later.
• Proof Document Storage: Uploads PDF, JPG, and PNG files up to 10 MB with byte signature checks. Files are stored either on local disk or uploaded to AWS S3, accessible via short-lived 5-minute presigned download URLs.

## 4.5 Production Deployment, Nginx & CI/CD (Phase 10)

• Multi-Stage Production Containers: infra/docker/api.prod.Dockerfile and web.prod.Dockerfile produce minimal, hardened production images.
• Production Compose Stack: docker-compose.prod.yml links the API, Web, Nginx reverse proxy, and Certbot renewal daemon.
• Nginx Reverse Proxy: Configured with gzip compression, security headers, /api routing, and Let's Encrypt challenge paths.
• Continuous Integration & Deployment: .github/workflows/deploy.yml executes linting, test suites, and builds on PR/push, followed by automated SSH deployment to EC2 with database migration and health check polling.
• Recovery Automation: Includes infra/scripts/deploy.sh, rollback.sh, setup-ec2.sh, and init-letsencrypt.sh.

# 5. Detailed Phase Tracking Matrix (Phases 1–12)

| Phase | Phase Name | Status | Accomplished Scope & Remaining Gaps |
| --- | --- | --- | --- |
| 1 | AWS Foundation | Pending | Architecture & security guidelines ready. Cloud EC2/RDS provisioning pending budget confirmation. |
| 2 | Repo & Local Setup | Complete | Monorepo (api, web, infra), Docker Compose, Husky, Oxlint, Prettier, and environment templates. |
| 3 | Database & Migrations | Complete | 10 relational models in Prisma, 3 migrations, indexes, demo seed script, and OTP fields applied. |
| 4 | Backend Core API | Complete | Workflows, batches, bills, contacts, auth JWTs, state machine transitions, and audit logs. |
| 5 | Email Integration | Complete | AWS SES SDK v3 adapter with transparent local simulation fallback logging. |
| 6 | Approver Links & OTP | Mostly Done | Signed links, 6-digit OTP, brute-force protection, /approve UI. Client IP audit logging pending. |
| 7 | Reminder Sweeper | Mostly Done | Cron sweeper, lease locking, retries, and backup escalation. Configurable quiet hours pending. |
| 8 | Admin Web Screens | Mostly Done | Dashboard KPIs, aging analysis, batch creation, contact management, and payment entry. Visual workflow builder pending. |
| 9 | Payments & Proofs | Complete | Bill allocation, TDS deductions, on-account balance, local/S3 proof uploads, and secure viewing. |
| 10 | Production & CI/CD | Complete | Nginx proxy, multi-stage Dockerfiles, docker-compose.prod.yml, GitHub Actions, /health, deploy/rollback scripts. |
| 11 | QA & Test Plan | In Progress | 58 automated unit/integration tests passing. Live SES inbox delivery testing pending. |
| 12 | Demo & Handover | Pending | Client walkthrough script, demo data preparation, and operational handover documentation. |

# 6. Immediate Next Steps & Recommendations

To advance the project from its current MVP state to client handover, the following priority actions are recommended:

1. Core Logic Refinement (Phases 6 & 7):
   • Add reminder Quiet Hours filtering (e.g. suppress outbound reminders between 9:00 PM and 8:00 AM).
   • Record client IP address and user-agent in auditLog upon approval/return submission.
   • Add Admin 'Confirm on behalf of' action for offline phone approvals.

2. AWS Infrastructure & Live Verification (Phases 1, 5, 11):
   • Provision target EC2 instance and RDS PostgreSQL database in AWS ap-south-1.
   • Verify sending domain or email address in AWS SES and send a live end-to-end test email.
   • Confirm private S3 bucket and attach least-privilege IAM role to EC2.

3. Admin Enhancements & Handover (Phases 8 & 12):
   • Add an interactive workflow template creator directly within the web dashboard.
   • Execute final demo rehearsal using the client's realistic workflow data.